Meeting Log

LO1: *Synthesise concepts derived from current theories of advanced software engineering: A project log that contains details of the Open-Source project including Domain Modelling.*

Wednesday 2nd November:

* Group allocation
* Open source project search

Tuesday 8th November:

* Finalisation of Open-Source project idea
* Verb & Noun analysis of domain model

Wednesday 9th November:

* Documentation & Log Layout
* Discussion of domain model ideas
* Exploration of new fixes and features to implement

Monday 14th November:

* Domain Model implementation
* Fixes and feature identification for Open-Source project
* Work assignment(s)

Wednesday 16th November:

* Installation of Notepad Android Files
* Exploration of Android file layout
* Setting up SCRUM group roles

Wednesday 23rd November:

* Further exploration into the Open Source Project
* Inputted user stories into product backlog
* Ordered backlog item priority
* Created Burn-Down chart template
* Created SCRUM chart template
* Sort all file for GitHub commits

Tuesday 29th November

* Finalise Product Backlog
* Slight changes to the domain model
* Upload all files to GitHub
* Additional exploration into Open Source Project

Monday 05th December

* Added product backlog to taiga.io
* Set task to be completed in first sprint
* Finalise roles

Wednesday 07th December

* First sprint meeting
* Begin first sprint

Monday 12th December

* Finalise first sprint
* Commit first sprint to GitHub as a branch

Tuesday 13th December

* Second Sprint meeting
* Begin Second Sprint
* Finalize Second Sprint
* Commit Second Sprint to GitHub as master

Wednesday 14th December

* Begin adding data into Burndown chart template
* Begin Sprint charts for both sprints
* Add data into pair programming log