**Sprint One: Documentation**

**Sprint Roles**

**SCRUM Master:** Henry Wallis

**Designers:** James Whiteley, Oli Storey

**Programmers:** Alexander Bierton, O’Shea Douglas

**Product Backlog**

**Sprint Backlog**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Task** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** | **Day 7** |
|  |  |  |  |  |  |  |  |

**Sprint Burndown Charts**

**Student 1:** Alexander Bierton

**Student 2:** O’Shea Douglas

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Date**  **DD/MM/YY** | **Duration**  **(Hours)** | **Programming Driver/Observer** | **Errors spotted (By whom)** | **Activity (what’s being coded), or tested, or compiled** | **Comments** |
| 07/12/16 | 2 | Driver: O’Shea  Observer: Alex | The inbuilt GitHub inside android studio did not recognise the additions and modifications – *O’Shea*  Syntax error spotted when trying to convert long variable to integer variable – *Alex*  Build Configuration file not compiling or is not there – *Alex* | Analysing the code surrounding the orientation of the mobile application.  Attempting to solve the issues surrounding the dependencies that are not visible, as well as the GitHub commit problem. | *Solved the GitHub commit problem in Android Studio, this was due to the Android Studio being out of date. Additionally, Android studio was creating Gradle Files – which caused an error.*  *No successful fixes implemented for the orientation issue when editing a note*  *Solved Syntax error.* |
| 12/12/16 | 4 | Driver: Alex  Observer: O’Shea | Build Configuration file does not exist & the call was not set up correctly. – *O’shea*  The build configuration call had a lowercase letter rather than an uppercase, which is a syntax error. This stopped the build config file from being called – *O’shea*  When trying to change the theme colour of the keyboard, we found out that keyboard is not related to the application itself, rather Android instead - *Alex* | Added the correct file path for the build configuration, as well as adding the file too.  We managed to get the build file working by changing the syntax to the correct format. | *Once the file path and the build configuration had been added, this error was solved.*  *A way of adding this enhancement would be to create a new resource layout file, add text buttons for each separate keyboard item. Then programmatically change the theme according to the selected one.*  *After determining the time and effort required to successfully implement this feature, we came to the conclusion that there was not enough time left of the Sprint to apply and test the enhancement feature.* |